## Slide 1: Agile – SCRUM
NOT A Methodology, But A new Way Of Thinking

## Slide 2: SCRUM OVERVIEW
Requirements
Product Backlog
Sprint Planning
Sprint
Sprint Review
Sprint Retrospective

## Slide 3: Requirements For The Product Backlog
Feature
Epic
User Story
User Story
Epic
User Story
User Story
Task
Task
Task
Task
Task
Task
Task
Task

## Slide 4: Product Backlog

## Slide 5: Sprint Planning
BACKLOG
SPRINT BACKLOG
Discuss Goal(s) For Sprint & Strategize

## Slide 6: Sprint

## Slide 7: Sprint Review

## Slide 8: Sprint Retrospective
Burndown Chart
What Went Well
What Did Not Go So Well
Improvements

## Slide 9: Requirements For The Product Backlog
Feature
Epic
User Story
User Story
Epic
User Story
User Story
Task
Task
Task
Task
Task
Task
Task
Task
MONTHS
WEEKS
DAYS
HOURS

## Slide 10: Feature
Define The Benefit Hypothesis
  The “Why” Component
The Parts Of The Product That Bring Significant Value To Its Users
Capabilities That The Customers / Stakeholders Will Have That They Did Not Have Before
Service That Fulfills The Customers / Stakeholders Need

## Slide 11: Epics
Series Of Actions Related To The Feature
The Next Stage In Breaking Features Into Actionable Requirements
An Epic Is Smaller Than The Feature But Bigger Than The Integrations
Epic
Epics refer to the large user stories that can be broken down into two or more stories of smaller size
Epics refer to high level business requirements used to track large ideas in a product backlog
Epics are too big and complex to be delivered in a single sprint

## Slide 12: User Stories
The Smallest Forms Of Requirements That Can Stand On Their Own
Consists Of One Action Of Value Or One Integration Of Value
User Stories Are Small Enough To Add To Sprints And Begin Developing.

## Slide 13: Task
The Steps Needed To Implement The User Story
Break The User Story Down Into Tasks
X
Y
Z

## Slide 14: Physics
I am going to introduce how physics has a relation to our success as a TEAM!
Acceleration ‘a’ = ∆v/∆t
Velocity ‘v’ = V1 + ( ‘a’ * ‘t’ ) = ∆x/∆t
Mass ‘m’ = weight * ’a’
Force ‘F’ = ‘m’ * ‘a’
Work ‘J’ = ‘F’ * distance
Power ‘W’ = ‘F’ * ‘v’
Magnitude ‘P’ = ’m’ * ‘v’
First, we need to understand that although we may consider the velocity at which we can accomplish our goals in a sprint, this is not our focus.
Our focus needs to be surrounded around the magnitude of the work we are producing during the sprint. For example, a person driving a street bike at 65mph and a Semi doing the same. The street-bike can only produce so much work due to its Force being substantially lower than that of the semi.
We recognize that our team’s output is our work and the ability to produce our work during a sprint is our power.
This is how we gain power as a team. Instead of focusing on the speed that we can achieve our goal. We need to focus on the magnitude of our work.

## Slide 15: Thank You
Jonathan C. Sanchez
GitHub: Link To 70 of My Repositories
Email:
jcsanchez@lanl.gov